}

Guía1. Definición Proyecto APT

Asignatura Capstone

- PARTE I

1. Antecedentes Personales

A continuación, se presenta una tabla en la que debes completar la información solicitada.

| Nombre estudiante | Fernando Calderón - Dondup Berrios |
| --- | --- |
| Rut | 21055991-4 / 20672877-9 |
| Carrera | Ingenieria en informatica |
| Sede | DuocUC Plaza Norte |

2. Descripción Proyecto APT

En la descripción debes señalar brevemente el nombre de tu proyecto APT y las competencias del perfil de egreso que vas a poner en práctica. Si en tu carrera están definidas las áreas de desempeño, también menciona a qué áreas de desempeño está vinculado el proyecto.

| Nombre del proyecto | GeoTrail |
| --- | --- |
| Área (s) de desempeño(s) | Mobile application software |
| Competencias | full stack development, GPS, Real time data handling, database, API design. |

3. Fundamentación Proyecto APT

A continuación, se presentan distintos campos que debes completar con la información solicitada. Esta sección busca que describas en detalle tu proyecto y justifiques su relevancia y pertinencia.

| Relevancia del proyecto APT | This project addresses the problem of security while traveling in a day to day basis or in mountaineering trips by enabling real time location sharing between users and their safety contacts, even in low connectivity zones. It combines mobile development, GPS and connectivity to provide hybrid communication. The application has practical social impact, faster emergency response and family safety. |
| --- | --- |
| Descripción del Proyecto APT | A mobile application that enables real-time location sharing for vulnerable users and their safety contacts. Users can share their gps location with trusted contacts online. The app addresses the critical safety gap of communication loss at altitude. |
| Pertinencia del proyecto con el perfil de egreso | Design and implementation of native/hybrid apps. Api integration Mobile UX/UI Rest API development Database design and management. Secure authentications Permission and access control. |
| Relación con los intereses profesionales | Demonstrates full stock capability: mobile app, dashboard interface. Real world application solving. Integration of multiple technologies(gps, Apis, databases, authentications) |
| Factibilidad de desarrollo del Proyecto APT | Well defined scope (location sharing, users contact, maps) Established technologies and libraries available. Times feasibility, available 740 hours (6 weeks before internship plus 12 weeks after) Resource feasibility, a clear disciplined timeline reduces uncertainty. |

- PARTE II

4. Objetivos

En este apartado debes definir objetivos generales y específicos del Proyecto APT. Es importante aclarar que los objetivos se deben plantear en forma clara, concisa y sin dar mayores explicaciones, es decir, deben entenderse por sí solos. Se sugiere redactarlos utilizando un verbo en infinitivo, pues ello obliga a precisar acciones concretas.

| Objetivo general | Develop a mobile application that enables real-time location sharing for differently abled people, families, school trips or mountaineering teams, ensuring safety communication even in low-connectivity environments. |
| --- | --- |
| Objetivos específicos | Design and implement a full stack mobile app with GPS location tracking, Enable real time location sharing, chat functions and safety notifications. Ensure security of sensitive location data. |

5. Metodología

En el siguiente apartado deberás describir la metodología, propia de tu disciplina, que utilizarás para resolver el proyecto APT antes descrito, incluyendo las etapas y métodos de trabajo.

Descripción de la Metodología

The GeoTrail project will follow an Agile methodology based on Kanban, using an iterative and incremental development approach. Since the application already has a partially developed version, the methodology will focus on progressively completing, improving and refining the existing system. The development process will be organized into the following stages: Phase 1: Analysis and Planning Review the current application, identify missing functionality and define development priorities. Phase 2: Development and Integration Implement new features and complete essential components such as authentication, navigation, GPS functionality and communication services. Phase 3: Testing and Refinement Test the implemented features, identify issues and improve the application's functionality, usability and security. Phase 4: Deployment and Evaluation Evaluate the application against the defined objectives and present the final version. Kanban will be used throughout the process to organize and visualize tasks through stages such as To Do, In Progress, Review/Testing and Done, allowing us team to prioritize work and continuously improve the application.

6. Evidencias

A continuación, describe qué evidencias serán evaluadas en el informe de avance y en el informe final de tu proyecto APT. Estas evidencias deben ser acordadas con tu docente. Se entenderá por evidencia los productos que se desarrollen durante el proyecto y cuyo propósito sea visibilizar o documentar cómo se ha implementado el trabajo.

| Tipo de evidencia (avance o final) | Nombre de la evidencia | Descripción | Justificación |
| --- | --- | --- | --- |
| Finished | Project definition | Defines the purpose, scope, objectives and main characteristics of the GeoTrail project. | Provides the initial framework and establishes the direction of the project. |
| Finished | Project management document | Describes the methodology, development process, planning and organization used throughout the project. | Demonstrates the application of an Agile/Kanban approach to manage and organize the development process. |
| Finished | Technical documentation | Describes the application's architecture, technologies, database structure, APIs and main technical components. | Demonstrates the technical decisions and competencies applied during the development of the application. |
| Ongoing | Product Backlog | Contains the functionalities, improvements and pending tasks identified for the application, prioritized according to project needs. | Provides evidence of the iterative development process and allows progress and priorities to be tracked. |
| Finished | Testing Report | Documents the tests performed on the application, including identified issues, results and improvements. | Demonstrates the validation and continuous refinement of the application. |
| Ongoing | Application Demo | Presents the current state and functionality of the GeoTrail application through practical demonstrations. | Provides evidence of the progressive implementation and evolution of the product. |
| Finished | Final Product | Final version of the GeoTrail application, including the implemented and validated functionalities. | Demonstrates the achievement of the project's objectives and the practical application of the acquired competencies. |

7. Plan de Trabajo

En la siguiente tabla define la planificación de tu Proyecto APT de acuerdo a lo requerido.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competencia o unidades de competencias | Nombre de Actividades/Tareas | Descripción Actividades/Tareas | Recursos | Duración de la actividad | Responsable | Observaciones |
| Desarrollo de Soluciones de Software | Application Development | Implement and integrate the main functionalities of the GeoTrail mobile application, building upon the existing partially developed version. | Development environment, mobile framework, libraries and existing source code. | 3 months | Fernando Calderon Dondup Berrios | The application already has an initial implementation, allowing the development process to focus on completing and improving existing functionality. |
| Desarrollo de Soluciones de Software | UI Development | Design and implement the application's user interface, including navigation, menus and improvements to the existing screens. | Mobile development framework, UI libraries, design tools and mobile devices. | 3 months | Fernando Calderon Dondup Berrios |  |
| Bases de Datos | User Management | Implement user registration, login, authentication and management of user information and trusted contacts. | Backend, REST API, database and authentication services. | 3 months | Fernando Calderon Dondup Berrios | Requires integration between the mobile application, API and database, with particular attention to the security of user data. |
| Desarrollo de Soluciones de Software / Bases de Datos | Real-Time Location Sharing | Implement the functionality required to share and update the user's location with authorized contacts in real time. | GPS, REST API, database and real-time communication services. | 3 months | Fernando Calderon Dondup Berrios |  |
| Ingeniería de Software | Testing and Refinement | Test the implemented functionalities, identify errors and refine the application based on the results obtained. | Testing tools, mobile devices, API testing tools and test cases. | 1 month | Fernando Calderon Dondup Berrios | Testing will be performed continuously as new functionalities are implemented. |
| Evaluación y Gestión de Proyectos de Software | Project Management | Organize, prioritize and monitor project activities using a Kanban workflow throughout the development process. | Kanban board, project documentation and progress records. | 4 months | Fernando Calderon Dondup Berrios |  |

8. Carta Gantt

Busca un formato de Carta Gantt que te acomode y organiza en este las actividades planificadas en el punto anterior considerando el periodo asignado para el desarrollo de tu Proyecto APT. Debes mantener la temporalidad del periodo académico en el desarrollo de las tres fases que contempla la Asignatura de Portafolio de Título.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Project Management | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |
| Application Development | X | x |  |  | X | X | X | X | x | x | x | x | x |  |  |  |  |  |  |
| UI Development |  |  |  |  |  |  |  |  | x | x | x | x | x |  |  |  |  |  |  |
| Real-Time Location Sharing | x | x |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |
| User Management |  |  |  |  | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |
| Testing and Refinement |  |  |  |  |  |  |  |  |  |  |  | x | x | x | x | x |  |  |  |

En caso de que el Proyecto APT sea grupal, en esta columna deben indicar el nombre de los responsables de cada tarea o actividad. Esto posteriormente permitirá diferenciar la evaluación por cada integrante.